# Spreadsheet to System Cutover Checklist

Part of the free Spreadsheet Migration Planner pack by Digital Adaption. https://digitaladaption.co.uk/downloads/spreadsheet-migration-planner/

Use this alongside the readiness scorecard and data mapping workbook. Tick each item off before you switch off the spreadsheets. Last checked: 15 July 2026.

# 1. Before cutover

Do not book a go-live date until every box in this section is ticked.

☐  The data mapping tab is complete: every column you rely on today has a named home in the new system, an owner and cleaning notes.

☐  Data cleaning is done in the spreadsheets first: duplicates merged, formats standardised, dead records archived. Migrating mess just moves the mess.

☐  You have agreed what NOT to migrate. Old quotes, dead contacts and historic logs can often stay behind in a read-only archive.

☐  A full copy of every source spreadsheet is saved, dated and stored somewhere separate. This is your rollback data.

☐  One person owns the cutover. Decisions by committee during a migration weekend go badly.

☐  A test load of a sample (50 to 100 records) has been run into the new system and checked field by field.

# 2. Parallel run

Run both the new system and the spreadsheets together for a fixed period, typically 2 to 4 weeks. Painful, but it is the only honest test.

☐  The parallel run has a start date, an end date and a named decision point. Open-ended parallel runs never end.

☐  It is written down who enters what, where, during the run (usually: enter in the new system, mirror the totals in the spreadsheet, not the other way round).

☐  Someone is nominated to log every case where the new system could not do something the spreadsheet did.

☐  Weekly check-in booked to review issues during the run.

# 3. Reconciliation

At the end of the parallel run, prove the new system matches reality before you rely on it.

☐  Record counts match: customers, open deals, stock lines, whatever your key records are, counted in both places.

☐  Key totals match: pipeline value, stock on hand, outstanding invoices. Investigate every difference to a cause, do not write off variances.

☐  Spot checks done: pick 10 records at random and compare every field between spreadsheet and system.

☐  Someone other than the person who did the migration has signed off the reconciliation.

# 4. Rollback plan

Decide before go-live what happens if it goes wrong, when calm, not during the incident.

☐  The rollback trigger is written down: what specifically would make you go back to the spreadsheets (for example, unable to invoice for more than one day).

☐  The dated spreadsheet copies from section 1 are confirmed restorable and someone has actually opened them.

☐  It is agreed how data entered into the new system since cutover would be re-captured if you rolled back.

☐  The rollback decision belongs to one named person.

# 5. Training and go-live

☐  Everyone who will use the system has done their own real work in it during the parallel run, not just watched a demo.

☐  One-page crib sheets exist for the 3 or 4 tasks each person does daily.

☐  Go-live is scheduled for a quiet period, never month end and never the week before a deadline.

☐  The old spreadsheets are switched to read-only on go-live day. If people can still edit them, they will.

☐  A named person is on point for questions in week one, and known issues are logged in one place, not in chat threads.

# 6. After go-live

☐  Two weeks in: re-run the reconciliation checks on live data.

☐  Four weeks in: review the issue log and agree fixes or workarounds for anything still open.

☐  Archive the old spreadsheets with a clear final-version date in the filename.

☐  Write down what you would do differently. The next migration (there is always one) will thank you.

Built by Digital Adaption. If you want an experienced pair of hands across the mapping, reconciliation and cutover, our data migration readiness review is the place to start: https://digitaladaption.co.uk/data-migration-readiness-review/